Report on

“Tutorials”

For

Software Project Management - 4CS504ME25

B. Tech. Semester IV

Prepared By :

Vraj Diyora (23BCE072)

Jenil Gabani (23BCE076)

Institute of Technology,

Nirma University

Ahmedabad - 382481

October 2026

# Aim

To prepare a Software Configuration Management (SCM) plan for EduSphere that explains how project files, database changes, course content, tests and documentation can be identified, version-controlled, reviewed and released safely.

# Objectives

Identify the main configuration items used in EduSphere and define how changes to them should be tracked.

Describe a practical Git branching and code-review workflow for a small student project.

Explain how database migrations, environment configuration, tests and documentation should be controlled.

Define versioning, release preparation and configuration audit activities.

Show how SCM practices help the team avoid lost work, broken builds and unreviewed changes.

# 1. Introduction

Software Configuration Management is the process of keeping track of the files and settings that make up a software project and controlling how they change. It helps a team know what changed, who changed it, why the change was made and which version should be tested or submitted.

EduSphere is a web-based learning platform built with React, TypeScript, Vite, Tailwind CSS and Supabase. Its features include course browsing, lessons, video and image uploads, enrollment, quizzes, assignments, progress tracking, role-based access and selected AI assistance. Since these features depend on frontend code, database structure, access policies and storage configuration working together, changes need to be handled carefully.

This tutorial applies SCM concepts to EduSphere. The workflow below is a recommended project process; example branch names and release tags are illustrative and should not be treated as proof that a particular GitHub workflow or release has already been carried out.

# 2. Configuration Identification

A Configuration Item (CI) is any project file, service definition or document that needs to be controlled. The team should keep important CIs in the repository and review changes before they become part of a stable version.

| CI ID | Configuration item | Example location | Why it matters |
| --- | --- | --- | --- |
| CI-01 | Frontend source code | src/pages/, src/components/ | Contains screens and user interactions. |
| CI-02 | Shared logic and API helpers | src/lib/ | Contains Supabase calls, access checks and media helpers. |
| CI-03 | Database schema and migrations | supabase/migrations/ | Defines tables, functions, triggers and RLS policies. |
| CI-04 | Storage and media configuration | Supabase Storage policies; src/lib/media.ts | Controls course covers, lesson videos and uploaded files. |
| CI-05 | Automated tests | scripts/ and project test files | Checks permissions, course access, quizzes, assignments and other key flows. |
| CI-06 | Build and dependency configuration | package.json, package-lock.json, vite.config.ts, tsconfig files | Keeps dependency versions and build behaviour consistent. |
| CI-07 | Environment configuration template | .env.example and setup documentation | Explains required variable names without storing secrets. |
| CI-08 | Project documentation | Tutorial reports, README and setup notes | Records decisions, instructions and project evidence. |

# 2.1 Baselines

A baseline is an agreed version of the project that the team can return to when needed. For EduSphere, baselines can be set at important checkpoints rather than after every small change.

| Baseline | When to set it | Items to record | Review check |
| --- | --- | --- | --- |
| Requirements baseline | After the project scope is agreed | Feature list, roles and acceptance criteria | Confirm the team and tutor agree on the scope. |
| Design baseline | After the main architecture and database design | Page structure, schema, RLS approach and storage design | Review how the main modules connect. |
| Development baseline | After a working feature group is integrated | Source code, migrations and relevant tests | Run the build and targeted tests. |
| Submission/release baseline | Before demonstration or final submission | Reviewed code, migration files, test results and report | Verify setup steps and core user journeys. |

# 3. Version Control and Branching Strategy

Git records changes to the project over time. A remote repository such as GitHub can keep a shared copy and support code review. For a small team, the following lightweight branching approach is easier to maintain than a complicated workflow.

## 3.1 Branch types

main: the stable branch used for a tested demonstration or submission version. Changes should enter through a reviewed merge rather than untested direct edits.

feature/*: short-lived branches for one task, such as feature/course-video-upload or feature/quiz-attempt-review.

fix/*: branches for correcting a specific defect, such as fix/student-course-access.

docs/*: branches for tutorial reports, README changes and setup instructions.

Example workflow: create a branch from the latest main, make a focused change, run the relevant checks, review the diff, merge the change and then remove the temporary branch. If the team is working alone on a task, a pull request can still be used as a checklist before merging.

## 3.2 Suggested branch protection and review checks

| Rule | Suggested practice | Purpose |
| --- | --- | --- |
| Review changes | Ask a teammate to review important changes when possible. | Catches mistakes before integration. |
| Build check | Run npm run build before merging. | Finds TypeScript and production-build problems. |
| Lint check | Run npm run lint. | Finds code-quality issues. |
| Targeted tests | Run relevant test scripts for the changed feature. | Checks that existing behaviour has not broken. |
| Protect secrets | Never commit real .env files, service-role keys or AI API keys. | Prevents credentials from leaking into the repository. |
| Migration review | Read every SQL migration before applying it to the shared Supabase project. | Reduces risk to data and access policies. |

# 4. Change Control Process

A change request should explain the problem, the expected result and the files likely to be affected. This is especially important when a feature touches both application code and Supabase policies.

Describe the change in a short issue or task, including the reason for it.

Identify affected files, tables, storage buckets, roles and user journeys.

Create a task branch and make the smallest practical change.

Update or add tests and documentation where needed.

Run lint, build and relevant tests; inspect the final Git diff.

Review the change, merge it and record any migration or setup steps.

Verify the feature in the running application using the relevant role, such as guest, student, instructor or admin.

## 4.1 EduSphere change-impact examples

| Proposed change | Likely configuration items | Checks before accepting |
| --- | --- | --- |
| Add a new lesson field | Lesson form, lesson API helper, database migration and lesson display | Create/edit a lesson and confirm existing lessons still load. |
| Change course deletion | Deletion helper, database function, RLS policies and storage cleanup | Verify an instructor can delete only their own course and an admin can delete permitted courses. |
| Change quiz scoring | Quiz UI, scoring RPC and quiz tests | Check correct/incorrect answers, score calculation and that answer keys are not exposed before submission. |
| Change video uploads | Media helper, Storage bucket policies and lesson player | Test valid and invalid file types, file-size limits and playback permissions. |
| Change AI doubt assistant | AI request handler, environment variables and fallback UI | Test successful responses and the fallback path when the provider is unavailable. |

# 5. Repository and Environment Management

The repository should contain source code, migrations, test scripts and safe setup instructions. It should not contain private API keys, passwords, real access tokens or a production service-role key.

Keep package-lock.json under version control so team members install consistent dependency versions.

Use .env.example to document variable names. Each developer should maintain their own local .env file.

Keep database changes in ordered SQL migration files and apply them in a known sequence.

Do not edit an applied migration casually. Add a new migration to correct or extend the schema so the change history remains understandable.

Keep seed data repeatable and avoid scripts that unintentionally delete user data.

Document required Supabase buckets, RLS policies, RPC functions and local run commands in the README.

# 6. Configuration Status Accounting

Configuration Status Accounting means keeping a clear record of the state of project items. EduSphere can use a simple release checklist or change log to record what was added, changed, fixed and tested. The table below is a template to fill in from the actual repository and test runs; it does not claim unverified commit counts or test totals.

| Status item | What to record | Evidence |
| --- | --- | --- |
| Repository revision | Current commit hash and branch | Git log or repository page |
| Merged changes | Task or pull request and summary | Merge history |
| Database state | Migrations applied to the target Supabase project | Migration list and verification queries |
| Build status | Whether the current revision builds successfully | npm run build output |
| Lint status | Warnings and errors, if any | npm run lint output |
| Test status | Test scripts executed and their actual results | Saved console output or test report |
| Known issues | Open defects, limitations and workarounds | Issue list or project notes |
| Release package | Version/tag, date and included features | Git tag and release notes |

# 7. Versioning and Release Management

Version numbers help the team identify which project version is being demonstrated or submitted. A simple Semantic Versioning format is MAJOR.MINOR.PATCH.

MAJOR: use when a change breaks an established interface or requires significant migration steps.

MINOR: use when a new feature is added without breaking existing use.

PATCH: use for backward-compatible bug fixes or small corrections.

For example, v0.1.0 could identify an early working build, v0.2.0 a later build with additional learning features, and v0.2.1 a small fix. These are examples only; the team should assign a tag only after checking the actual repository state.

## 7.1 Suggested release checklist

Confirm the intended features and known limitations for the release.

Check that the correct branch and commit are selected.

Run npm run lint, npm run build and the relevant test scripts.

Review Supabase migrations, RLS policies and required environment variables.

Test the main journeys: sign-in, course access, lesson playback, assignment submission and quiz submission.

Update the README and tutorial evidence to match the delivered version.

Create a version tag or archive only after the checks pass, and retain the commit hash for traceability.

# 8. Configuration Audit

A configuration audit checks that the project is complete and that the delivered features match the agreed requirements. Two useful types are Functional Configuration Audit (FCA) and Physical Configuration Audit (PCA).

| Audit type | Question to check | Evidence to collect |
| --- | --- | --- |
| Functional (FCA) | Can users perform the features promised for their role? | Test results for guest, student, instructor and admin workflows. |
| Functional (FCA) | Are course, lesson, quiz and assignment permissions enforced? | RLS policy review and role-based access tests. |
| Functional (FCA) | Does quiz submission use the intended server-side scoring path? | RPC implementation and quiz test results. |
| Physical (PCA) | Are source files, migrations and documentation present? | Repository tree and file review. |
| Physical (PCA) | Are secrets excluded from Git? | Check tracked files and repository history where appropriate. |
| Physical (PCA) | Can another team member set up the project using the instructions? | Follow the README on a clean local setup. |

An audit finding should be marked Pass, Fail or Needs Follow-up only after the corresponding check has actually been performed. The team should record the date, revision and evidence rather than assuming that a feature works because its code exists.

# 9. Conclusion

Software Configuration Management helps EduSphere remain understandable and stable while features are being developed. By tracking important files, using focused branches, reviewing changes, controlling database migrations, keeping secrets out of Git and checking builds and tests, the team can reduce avoidable errors. A clear release record also makes it easier to explain what was delivered and reproduce the same version for a demonstration or final submission.

# References

Git documentation, https://git-scm.com/doc

GitHub documentation on pull requests and protected branches, https://docs.github.com/

Supabase documentation on database migrations and Row Level Security, https://supabase.com/docs